Work Breakdown Structure for Project

Theft Detection Mechanism

**Prepared by:** Falcons **Date:** 9th October 2022

1. Project commencing

1.1 The project’s evaluation and recommendations

1.2 Development of the project charter

1.3 Submission of the project charter

1.4 Reviews for the project charter by project sponsor and signing

1. Project Planning

2.1 Development of the scope statement

2.2 Determining of the project team

2.2.1 Approval of the software developers

2.2.2 Kickoff meeting for the project team

2.3 Development and submission of the project plan

2.4 Approval of the project plan

1. Project Execution
   1. Kickoff meeting for the project
   2. Verification and validation of the specifications

3.2.1 Have the user’s specifications verified and validated

3.2.2 Have the organizations requirements verified and validated

* 1. Design project’s system
  2. System Building

3.4.1 System coding

3.4.2 Features integration

3.4.3 Specifications confirmations

* 1. Implementation phase
  2. Testing phase

3.7 Live system use

1. Project control
   1. Project Management
   2. Project Status Review meetings
      1. Weekly review meetings
      2. Monthly review meetings
   3. Project management plan update
2. Project Closing

5.1 Project Procurement Audit

5.2 Signing of deliverable acceptance